# vLearn2 (VFLS) — User Acceptance Test Plan

vLearn2 QA

2026-05-22

Table of Contents

# 1	User Acceptance Test Plan

Project: vLearn2 (VFLS) · Version: 1.0 · Date: 2026-05-22

## 1.1	1. Purpose

This plan defines how vLearn2 is validated against user expectations before release. Where the Testing Specification verifies the system technically, User Acceptance Testing (UAT) confirms the system is fit for use by real learners and staff.

## 1.2	2. Scope

UAT covers end-to-end journeys on real devices for both audiences:

- Learner UAT — the Flutter app on Android and Windows.

- Staff UAT — the admin panel in a browser.

Out of scope: code-level testing (covered by the Testing Specification) and the DataManage tool’s internal mechanics.

## 1.3	3. Participants & environment

| Role | Responsibility |
| --- | --- |
| UAT coordinator | Schedules sessions, records outcomes, decides sign-off |
| Learner testers (2+) | Exercise the app as real learners |
| Staff testers (1+) | Exercise the admin panel |
| Engineering support | Triages issues found during UAT |

Environment: a staging deployment representative of production (nginx, real backend, seeded content, a stubbed or budgeted AI provider). At least one Android device (older + current SDK) and one Windows PC.

## 1.4	4. Entry criteria

- All P1 cases in the Testing Specification pass.

- No open S1/S2 defects.

- Staging is deployed and reachable; seed content is loaded.

- Test accounts exist (learner, sub-admin, superadmin).

## 1.5	5. Exit / sign-off criteria

- All UAT scenarios below have an outcome of Pass (or Pass with noted minor issues accepted by the coordinator).

- No open S1/S2 defect remains.

- The UAT coordinator records formal sign-off.

## 1.6	6. Learner acceptance scenarios

| ID | Scenario | Expected outcome |
| --- | --- | --- |
| UAT-L1 | Install, sign up, complete onboarding | Account created; onboarding shown once |
| UAT-L2 | Sign in; “remember me” then reopen the app | Returns signed in without re-entering credentials |
| UAT-L3 | Start a free conversation in chat mode, exchange several turns | Tutor replies are coherent; messages persist |
| UAT-L4 | Complete a scenario role-play and end the session | Session report shows scores, strengths, XP |
| UAT-L5 | Use face mode | Animated tutor responds; conversation works |
| UAT-L6 | Speak using the microphone (model installed) | Speech recognised; spoken reply plays |
| UAT-L7 | Start a speaking conversation with no model installed | App guides to setup; text-only continues cleanly |
| UAT-L8 | Browse scenarios and a course; open a scenario brief | Catalog and brief display correctly |
| UAT-L9 | View Progress after several sessions | XP, level, streak, skills, achievements reflect activity |
| UAT-L10 | Read and dismiss News | Unread count updates; posts mark as read |
| UAT-L11 | Edit profile; change theme and language | Changes apply and persist |
| UAT-L12 | Change password, then sign in again | Old password rejected; new password works |
| UAT-L13 | Use the app offline (airplane mode) | Cached content shown; clear offline messaging, no raw errors |
| UAT-L14 | Run on both Android and Windows | Equivalent behaviour on both platforms |

## 1.7	7. Staff acceptance scenarios

| ID | Scenario | Expected outcome |
| --- | --- | --- |
| UAT-S1 | Sign in to the admin panel | Dashboard with summary stats |
| UAT-S2 | Create, edit, publish, then archive a scenario | Status transitions correctly; visible to learners when published |
| UAT-S3 | Upload a scenario image | Valid image accepted; oversized/invalid rejected |
| UAT-S4 | Create and edit a persona | Persona appears for learners |
| UAT-S5 | Attempt to delete a category in use | Deletion refused with a clear message |
| UAT-S6 | Create and publish a news post | Post visible to learners |
| UAT-S7 | Edit an AI prompt template | Change takes effect in new conversations |
| UAT-S8 | Find a learner; suspend then restore | Suspended learner is blocked; restore re-enables |
| UAT-S9 | (Superadmin) Create a sub-admin and grant permissions | Sub-admin sees only permitted actions |
| UAT-S10 | Sub-admin attempts an action without permission | Action unavailable / refused |
| UAT-S11 | Review the audit log after the above | Every change is recorded with actor and details |
| UAT-S12 | Change a runtime config flag | Flag change reflected in the learner app |

## 1.8	8. Defect handling during UAT

- Issues are logged with severity (S1–S4), the scenario ID, steps, and environment.

- S1/S2 issues block sign-off and are fixed and retested.

- S3/S4 issues may be accepted by the coordinator with a follow-up ticket.

## 1.9	9. Schedule (template)

| Phase | Duration | Activity |
| --- | --- | --- |
| Preparation | — | Provision staging, accounts, devices |
| Learner UAT | — | Execute UAT-L1…L14 |
| Staff UAT | — | Execute UAT-S1…S12 |
| Defect fix & retest | — | Resolve S1/S2, retest |
| Sign-off | — | Coordinator records decision |

Durations are set per release by the UAT coordinator.

## 1.10	10. Sign-off record

| Field | Value |
| --- | --- |
| Release / version | _____________ |
| UAT period | _____________ |
| Scenarios passed | ____ / 26 |
| Open S1/S2 defects | _____________ |
| Decision (Accept / Reject) | _____________ |
| Coordinator & date | _____________ |

End of User Acceptance Test Plan.