# vLearn2 (VFLS) — Project & Risk Management Plan

vLearn2 Project Management

2026-05-22

Table of Contents

# 1	Project & Risk Management Plan

Project: vLearn2 (VFLS) · Version: 1.0 · Date: 2026-05-22

## 1.1	1. Purpose

This plan describes how the vLearn2 project is organized, how work progresses, and how risks are identified, assessed, and controlled. It is a living document and should be revised each release.

## 1.2	2. Scope

vLearn2 — a cross-platform conversational language-learning product comprising a Flutter app, a NestJS backend, a Next.js admin panel, the DataManage packaging tool, and a PostgreSQL database.

## 1.3	3. Organization & roles

| Role | Responsibility |
| --- | --- |
| Product owner | Priorities, scope, success metrics |
| Backend engineer | NestJS API, data model, AI integration |
| Frontend engineer (app) | Flutter app, UX, on-device speech |
| Frontend engineer (admin) | Next.js admin panel |
| QA | Test design, execution, coverage tracking |
| Operations | Deployment, monitoring, incident response |

At small team size one person may hold several roles; the responsibilities still apply.

## 1.4	4. Lifecycle & cadence

vLearn2 is developed iteratively. Each change follows: plan → implement → review → test (CI) → merge → deploy. The repository carries planning documents and per-task implementation reports (todoList/, todoList_report/) that constitute the working history.

Branching / CI: path-filtered GitHub Actions build and test each subsystem. Action item: the workflows trigger on master/dev while the main branch is main — align them so changes are actually tested.

## 1.5	5. Milestones

| Milestone | Definition of done |
| --- | --- |
| M1 — Core platform | Auth, data model, conversation + scoring functioning end to end |
| M2 — Content & gamification | Scenarios, courses, progress, achievements, news |
| M3 — Admin & operations | Admin panel, RBAC, audit, runtime config |
| M4 — Speech & offline | On-device STT/TTS via .ddp, offline read cache |
| M5 — Hardening for launch | Security gaps closed (see §7), test coverage targets met, production deployment |

M1–M4 are substantially implemented; M5 is the outstanding work.

## 1.6	6. Risk management process

- Identify — risks are raised continuously and recorded in the register (§7).

- Assess — each risk is rated Likelihood × Impact (Low / Medium / High).

- Plan — a response is chosen: mitigate, accept, transfer, or avoid.

- Track — the register is reviewed each release; status and residual risk updated.

- Escalate — High exposure risks are escalated to the product owner.

## 1.7	7. Risk register

| ID | Risk | Likelihood | Impact | Response |
| --- | --- | --- | --- | --- |
| R-1 | Open admin signup exploited before launch | Medium | High | Mitigate — gate admin/auth/signup before public deployment |
| R-2 | Mixed HTTP/HTTPS exposes tokens | Medium | High | Mitigate — enforce HTTPS for the whole API |
| R-3 | Admin tokens in sessionStorage stolen via XSS | Low | High | Mitigate/Accept — httpOnly cookies or strict CSP |
| R-4 | AI provider outage or cost spike | Medium | Medium | Mitigate — fallback replies; MAX_AI_MESSAGES_PER_DAY cap |
| R-5 | Thin automated test coverage lets regressions ship | High | Medium | Mitigate — execute the Testing Spec §7 gap-closure plan |
| R-6 | CI not triggered on main | High | Medium | Mitigate — align workflow trigger branches |
| R-7 | Android release signed with debug keys | Medium | High | Mitigate — configure a production keystore |
| R-8 | Speech models gated; speech unusable without .ddp | Medium | Medium | Accept/Mitigate — text-only fallback; clear setup flow |
| R-9 | AI session-open path stubbed | Medium | Low | Mitigate — complete the AI wiring |
| R-10 | Documentation drift (stale READMEs, port mismatch) | Medium | Low | Mitigate — reconcile docs and cmds/ scripts |
| R-11 | Single CA / secret compromise | Low | High | Mitigate — keep secrets off-host where possible; rotation plan |
| R-12 | Single ops person — bus factor | Medium | Medium | Mitigate — this documentation set; cross-training |

## 1.8	8. Quality management

- Definition of done for a change: implemented, reviewed, CI green (lint, build, tests), documentation updated where affected.

- Coverage: tracked against the Testing Specification targets.

- Regression: every defect fix adds a test (fails before, passes after).

## 1.9	9. Communication & change control

- Scope and requirement changes are assessed against the SRS and the Requirements Traceability Matrix before acceptance.

- Interface changes follow the Interface Control Document change-control procedure.

- Release decisions are made against the Deployment Runbook pre-production checklist.

## 1.10	10. Assumptions

- Team size and cadence remain small-scale.

- External AI provider remains available and within budget.

- Target platforms remain Android and Windows for v1.0.

End of Project & Risk Management Plan.